Requirements for fixed asset management app

- Add assets

- Edit assets

- remove assets

- run tax and book depreciation

- print report on screen

- print report to printers

- make it a cloud application

- database also in cloud

Suggested development roadmap

- Phase 1: Local prototype

  - Set up Flask + SQLAlchemy.

  - Create Asset model and CRUD routes.

  - Use SQLite locally.

- Phase 2: Depreciation engine

  - Implement book depreciation.

  - Add tax depreciation logic (even simple at first).

  - Create DepreciationRun and DepreciationLine tables.

- Phase 3: Reporting

  - Build HTML report pages.

  - Add PDF export if you want.

- Phase 4: Cloud deployment

  - Move DB to cloud (PostgreSQL).

  - Deploy app to Azure/AWS.

- Phase 5: Polish

  - Authentication (logins).

  - User roles (e.g. admin vs viewer).

  - Better UI (React or a nicer HTML/CSS framework like Bootstrap).

your_project/

│ app.py

│ models.py

│ database.py

│ routes/

│   ├ assets.py

│   ├ depreciation.py

│   ├ reports.py

│   └ auth.py

+-------------------------------------------------------------+

| 📊 TAX DEPRECIATION DETAILS                                 |

| Cost: $50,000      Method: [Diminishing Value  v]           |

| Effective Life: [ 8 ] Years    Rate: 25%                    |

+-------------------------------------------------------------+

|                                                             |

|   [X] Same as Tax Depreciation (Recommended for SMEs)       |

|                                                             |

+-------------------------------------------------------------+

| 🗒️ BOOK DEPRECIATION DETAILS                                |

| Cost: [ $50,000  (Locked) ]   Method: [Diminishing V. (Locked)]|

| Effective Life: [ 8 (Locked) ] Rate: [ 25% (Locked) ]       |

+-------------------------------------------------------------+